| Task No | Task Details | Task Deadline (Date) | Estimated Effort (Hours) | Actual Effort (Hours) |
| --- | --- | --- | --- | --- |
| 1 | Learn and setup Android platform. | 27-June-12 | 4 |  |
| 2 | Project Design: | 04-July-12 | 10 |  |
|  | - Setup a Project repository and issue tracker in github. - Finalize the RSS feeds from a news website to be used for project. - Design the interface and flow between application screens. - Design the integration and input and output of components. - POC to estimate how difficult it is to add voice to an android application. |  |  |  |
| 3 | Implementation: |  |  |  |
|  | Goal 1: - Enable downloading and parsing of one basic RSS feed from a single news provider. - Enable display of this RSS feed on a screen. | 17-July-12 | 20 |  |
|  | Goal 2: - Extend application to allow display of different categories of news RSS feeds. E.g. Business, Sports, Top Stories etc from a single news provider. | 20-July-12 | 4 |  |
|  | Goal 3: - Extend application to add another screen which allows user to choose a news provider of his choice e.g. Google, Yahoo, CNN etc among the given options. | 24-July-12 | 6 |  |
|  | Goal 4: - Add voice to the application so that user can listen to the news also. | 04-Aug-12 | 10 |  |
|  | Goal 5: (If Time Permits) - Provide an option to the user where he can add new news provider of his choice to the application from front end. This provider would then be added the existing list of providers. | 06-Aug-12 | 10 |  |
| 4 | Testing and modification (Interleaved with implementation step) | 10-Aug-12 | 6 |  |
|  | - Test the application components individually and incrementally. - Test the whole application together. |  |  |  |

Effort Sheet – Android app “newssup”

Developed by:  Pratibha Natani  
<pnatani@pdx.edu>  / <en.pratibha@gmail.com>
Powered by Google and BBC News APIs.